GuitarCoach Revision 1.0.0 Developed by GuitarCoach Team

Release Plan

Revision Date: 1/14/26

Release Name: GuitarCoach

High Level Goals:

● Create a personalized profile that determines the skill level of a user, defines their “music taste” by using the Spotify API, and considers the user’s future goals.

● Integrate an AI planner that generates practice plans that includes song     recommendations, technique exercises, and youtube video suggestions.

● Allow the user to receive personalized feedback through an audio upload feature. This lets the user record themselves playing and then see tips and recommendations for how to improve.

Sprints:

Sprint 1

| User Stories | Story Points | Priority |
| --- | --- | --- |
| As a user, I want to be able to create a username and password so my account can be secure. | 5 | Medium |
| As a user, I want to be able to login to my account so that I can access my personalized profile. | 5 | High |

Sprint 2

| User Stories | Story Points | Priority |
| --- | --- | --- |
| As a user, I want to link my Spotify account to the application so that my music profile can be personalized. | 5 | High |
| As a user, I want my skills to be accurately described so that the practice plans match my ability. | 5 | High |
| As a user, I want to be able to access my profile so I can make changes if necessary. | 3 | Medium |
| As a user, I want to be able to answer a questionnaire to determine my skills as a guitarist. | 3 | Low |

Sprint 3

| User Stories | Story Points | Priority |
| --- | --- | --- |
| As a user, I want to be able to see what and how to practice so that I can improve. | 8 | High |
| As a user, I want to be able to see a future practice schedule so that I have a plan of what to practice throughout the week | 5 | High |
| As a user, I want to be able to center my practicing around a specific song so that I can see what it will take to learn. | 5 | Medium |

Sprint 4

| User Stories | Story Points | Priority |
| --- | --- | --- |
| As a user, I want to receive useful, specific feedback so that I can improve my playing. | 8 | High |
| As a user, I want to track my progress so that I can see my development and stay motivated. | 5 | Medium |

Product Backlog (a list of all desired work on the project):

- As a user, I want to be able to login with my username and password so that I can access my account.

- As a user, I want to be able to reset my password if I forget it so that I can still access my account and its history.

- As a user, I want to be able to create an account with a unique username and password.

Sanity Check:

We should be good, Sprint 4 is highly possible due to good progress in Sprint 1.