CSE 115A – Sprint 1 Plan

This document defines the required structure for every sprint plan submitted in CSE 115A.

Sprint Information

Sprint Number: 1

Sprint Duration: January 14, 2026 – January 27, 2026

Sprint Goal: Set up core authentication so that users can create an account and log in to access their personalized GuitarCoach profile.

Team Roles for this Sprint

Product Owner: Jackson Earl

Scrum Master: Joonhee Han

Developers: Erin Eagleson, Kailyn Le

User Stories and Development Tasks

User Story #1 – As a user, I want to be able to create a username and password so my account can be secure. [5 story points]

- Design the login and sign-up pages in LoginPage with clearly labeled input fields for username, email, and password. Pages should be responsive and easy to navigate. [3 hours]

- Configure Supabase authentication to handle user sign-up, storing credentials securely. Verify that new users are created in the Supabase auth table and that the session is returned on success. [4 hours]

User Story #2 – As a user, I want to be able to login to my account so that I can access my personalized profile. [5 story points]

- Implement login flow in LoginPage using Supabase. On successful login, redirect the user to the dashboard. Display appropriate error messages for invalid credentials. [3 hours]

- Make questionnaire questions to evaluate the user's current skill level. [5 hours]

- Design a placeholder Dashboard to confirm successful login flow end-to-end. [2 hours]

Definition of Done

- Code is reviewed and approved via a pull request before merging into main.

- Feature works as described in the user story with no console errors.

- All new files are free of unused imports and unresolved errors.

- Manual testing has been performed and the feature behaves as expected.

- Relevant tasks on the scrum board are moved to Done.

Scrum Board

| User Story | To-Do | In-Progress | Done |
| --- | --- | --- | --- |
| As a user, I want to be able to create a username and password so my account can be secure |  |  |  |
| As a user, I want to be able to login to my account so that I can access my personalized profile. |  |  |  |

Scrum Meetings

January 20 (Wednesday, online) @ 6:00 pm

January 21 (Thursday, in-person) @ 4:15 – 5:00 pm – TA Meeting

January 25 (Sunday, online) @ 1:00 pm

Initial Burnup Chart