GuitarCoach

Revision 1.0 Developed by GuitarCoach Team

Sprint 2 Report

Revision Date: 2/11/2026

Actions to Stop

- Lack of communication during working periods

- Leaving backend integration work until the second week of the sprint,

Actions to Start

- Breaking API-related tasks into smaller, more concrete subtasks during sprint planning so complexity is visible upfront.

- Testing Spotify token storage and refresh logic early in the sprint before building features on top of it.

Actions to Continue

- Continue with spotify integration

- Integrate questionnaire questions with Supabase

- Maintain consistent meeting attendance

Completed Work

User Story #6 – As a user, I want to be able to answer a questionnaire to determine my skills as a guitarist

- Determine the weight of questions and how they contribute to the skill level

- Design the user interface for the questionnaire

- Be able to access the questionnaire through the user’s profile

Infrastructure

- Created a Spotify Developer account and registered the GuitarCoach application.

- Generated Spotify client ID and client secret for use in the OAuth flow.

Incomplete Work

User Story #3 – As a user, I want to link my Spotify account to the application so that my music profile can be personalized.

- Use the Spotify API to access artists, songs, and top genre data to display on a user’s profile

- Be able to access/view a user’s Spotify through their profile

User Story #4 – As a user, I want my skills to be accurately described so that the practice plans match my ability.

- Create new tables in Supabase and update the values in the table as the user fills out the questionnaire

- Test and make sure we can pull the information from Supabase and correctly reflect the data in the user dashboard

- Test for the best ways to reflect the data to get the most accurate results in Spotify

User Story #5 – As a user, I want to be able to access my profile so I can make changes if necessary.

- Provide a way to make changes to one’s profile

- Determine and implement way(s) to access the profile

Final Burnup Chart