GuitarCoach

Revision 0.0.0 Developed by GuitarCoach Team

Sprint 2 Plan

Spring Information

Sprint Number: 2

Sprint Duration: January 28, 2026 – February 10, 2026

Sprint Goal: Connect the application to Spotify so users can link their account, and build out the skill questionnaire so that GuitarCoach can begin personalizing the experience.

Team Roles for this Sprint

Jackson: Full-Stack Developer, Product Owner

User Story 3, 4, 6

MVP Cleanup

Erin: Full-Stack Developer, Scrum Master

MVP Cleanup

Joonhee: Full-Stack Developer

MVP Cleanup

Kailyn: Front-End Developer

User Story 5

MVP Cleanup

User Stories and Development Tasks

User Story #3 – As a user, I want to link my Spotify account to the application so that my music profile can be personalized. [5 story points]

- Use the Spotify API to access artists, songs, and top genre data to display on a user’s profile [3 hours]

- Be able to access/view a user’s Spotify through their profile [30 minutes]

User Story #4 – As a user, I want my skills to be accurately described so that the practice plans match my ability. [5]

- Create new tables in Supabase and update the values in the table as the user fills out the questionnaire [30 minutes]

- Test and make sure we can pull the information from Supabase and correctly reflect the data in the user dashboard. [2 hours]

- Test for the best ways to reflect the data in order to get the most accurate results in Spotify's service functions. [1 hour]

User Story #5 – As a user, I want to be able to access my profile so I can make changes if necessary. [3]

- Provide a way to make changes to one’s profile [1 hour]

- Determine and implement way(s) to access the profile [30 minutes]

User Story #6 – As a user, I want to be able to answer a questionnaire to determine my skills as a guitarist. [3]

- Determine the weight of questions and how they contribute to skill level [30 minutes]

- Design the user interface for the questionnaire [2 hours]

- Be able to access the questionnaire through the user’s profile [30 minutes]

Scrum Board

| User Story | To-Do | In-Progress | Done |
| --- | --- | --- | --- |
| As a user, I want to link my Spotify account to the application so that my music profile can be personalized. | Use the Spotify API to access artists, songs, and top genre data to display on a user’s profile Be able to access/view a user’s Spotify through their profile |  |  |
| As a user, I want my skills to be accurately described so that the practice plans match my ability. | Create new tables in Supabase and update the new values in the table as the user fills out the questionnaire Test and make sure we can pull the information from Supabase and correctly reflect the data in the dashboard Test for the best ways to reflect the data to get the most accurate results in Spotify’s service functions |  |  |
| As a user, I want to be able to access my profile, so I can make changes if necessary. | Provide a way to make changes to one’s profile | Determine and implement way(s) to access the profile |  |
| As a user, I want to be able to answer a questionnaire to determine my skills as a guitarist. | Determine the weight of questions and how they correlate to certain skills Design the user interface for the questionnaire Be able to access the questionnaire through the user’s profile |  |  |

Scrum Times

Wednesday (online) @ 4:00 – 5:00 pm – TA Meeting

Thursday (online) @ 4:00 – 4:40 pm

Sunday (in-person) @ 1:00 – 2:00 pm

Initial Burnup Chart