GuitarCoach

Revision 1.0 Developed by GuitarCoach Team

Sprint Report

Revision Date: 2/25/2026

Actions to Stop

- Taking so long to complete the backlog of the previous sprint. Stories from Sprint 3 sat untouched for most of week one.

- Underestimating work hours.

- Forgetting to switch branches during development.

Actions to Start

- Starting AI integration work earlier in the sprint rather than leaving it for week two.

- Completing carryover tasks in the first three days of a sprint before beginning new work.

- Making sure to use a separate branch before editing code.

Actions to Continue

- Communicating when a team member is working on the project

- Showing up to meetings and talking about ideas.

Completed Work

User Story #3 – As a user, I want to link my Spotify account to the application so that my music profile can be personalized.

- Use the Spotify API to access artists, songs, and top genre data to display on a user’s profile

- Be able to access/view a user’s Spotify through their profile

User Story #5 – As a user, I want to be able to access my profile so I can make changes if necessary.

- Provide a way to make changes to one’s profile

- Determine and implement way(s) to access the profile

Infrastructure

- Created Dashboard with four navigation cards linking to Find Songs, Schedule, Practice Plans, and Progress.

- Created and finalized questionnaire question set across 10 questions

- Created SchedulePage as a structural placeholder for the weekly practice calendar view.

Incomplete Work

User Story #4 – As a user, I want my skills to be accurately described so that the practice plans match my ability.

- Create and populate Supabase skill score columns from questionnaire responses.

- Connect skill scores to the practice plan and recommendation logic.

User Story #12 – As a user, I want to be able to see what and how to practice so that I can improve.

- Complete 'Today’s Practice' UI section in src/pages/Dashboard.tsx.

- Build and connect backend logic for daily practice plan generation.

User Story #13 – As a user, I want to be able to see a future practice schedule so that I have a plan of what to practice throughout the week.

- Design and finalize the 7-day planner/calendar UI in src/pages/SchedulePage.tsx.

- Develop and connect the weekly schedule generation logic.

User Story #14 – As a user, I want to be able to center my practice around a specific song so that I can see what it will take to learn.

- Create song-to-exercise mapping logic and implement Spotify song search within the practice plan flow.

Final Burnup Chart