GuitarCoach

Revision 0.0.0 Developed by GuitarCoach Team

Sprint 3 Plan

Completion Date:  2/13/2026

Spring Information

Sprint Number: 3

Sprint Duration: February 11, 2026 – February 24, 2026

Sprint Goal: Build out the AI-powered song recommendation system and lay the groundwork for personalized practice plans, so users can begin discovering songs to learn based on their Spotify history and skill level.

Team Roles for this Sprint

Jackson: Full-Stack Developer, Product Owner

User Story 4, 12

MVP Cleanup

Erin: Full-Stack Developer

User Story 13, 14

MVP Cleanup

Joonhee: Full-Stack Developer

MVP Cleanup

Kailyn: Front-End Developer, Scrum Master

MVP Cleanup

User Stories and Development Tasks

User Story #4 – As a user, I want my skills to be accurately described so that the practice plans match my ability. [5]

- Create new tables in Supabase and update the values in the table as the user fills out the questionnaire [30 minutes]

- Test and make sure we can pull the information from Supabase and correctly reflect the data in the user dashboard. [2 hours]

- Test for the best ways to reflect the data in order to get the most accurate results in Spotify's service functions. [1 hour]

User Story #12 – As a user, I want to be able to see what and how to practice so that I can improve. [8 story points]

- Design UI components: “Today’s Practice”/”Recommended Practice” views in ProfilePage.tsx under a user’s dashboard  [3 hours]

- Develop logic to access a user’s current skill level based on their history progress [2 hours]

User Story #13 As a user, I want to be able to see a future practice schedule so that I have a plan of what to practice throughout the week. [5]

- Design UI component for a weekly practice calendar or planner view for the week [2 hours]

- Develop logic for generating a user’s weekly practice schedule based on their progress and goals [4 hours]

User Story #14 As a user, I want to be able to center my practice around a specific song so that I can see what it will take to learn. [5]

- Create a way that maps components of a song to exercises (Ex. song has bar chords) [2 hours]

- Implement a way for a user to search a song to learn [2 hours]

Scrum Board

| User Story | To-Do | In-Progress | Done |
| --- | --- | --- | --- |
| As a user, I want to be able to see what and how to practice so that I can improve. |  | Design UI components: “Today’s Practice”/”Recommended Practice” views in ProfilePage.tsx under a user’s dashboard |  |
|  | Develop logic to access a user’s current skill level based on their history progress |  |  |
| As a user, I want to be able to see a future practice schedule so that I have a plan of what to practice throughout the week. |  | Design UI component for a weekly practice calendar or planner view for the week under a user’s dashboard |  |
|  | Develop logic for generating a user’s weekly practice schedule based on their progress and goals |  |  |
| As a user, I want to be able to center my practice around a specific song so that I can see what it will take to learn. | Create a way that maps components of a song to exercises |  |  |
|  |  | Implement a way for a user to search a song to learn |  |

Scrum Times

Week 1 of Sprint 3:

2/11: Wednesday (online) @ 4:00 - 5:00 pm – TA Meeting

2/13: Friday (online) @ 3:00 - 3:40 pm

2/15: Sunday (online) @ 1:00 - 2:00 pm

Week 2 of Sprint 3:

Wednesday (online) @ 4:00 - 5:00 pm – TA Meeting

Thursday (online) @ 4:00 - 4:40 pm

Sunday (in-person) @ 1:00 - 2:00 pm

Initial Burnup Chart