GuitarCoach

Revision 1.0 Developed by GuitarCoach Team

Sprint 4 Report

Revision Date: 3/02/2026

Actions to Stop

- Postponing meetings or talking off topic during the meetings

Actions to Start

- Breaking larger user stories into smaller, more measurable backend milestones during planning.

- Testing recommendation logic earlier in the sprint instead of near the deadline.

- Tracking story points more accurately against actual implementation progress throughout the sprint.

Actions to Continue

- Frequent integration testing between Supabase and backend routes before connecting to the frontend.

- Using a separate branch from main and uploading a PR

Completed Work

User Story #12 – As a user, I want to be able to see what and how to practice so that I can improve.

- Created a practice_plan table in Supabase with user_id, song_title, artist, plan (JSONB), and created_at fields.

- Built POST /api/practice-plan endpoint that calls the OpenAI GPT API to generate a structured 7-day practice plan for a given song and skill level.

- Connected skill level data retrieved from Supabase to the practice plan generation prompt as context.

- Partially connected the dashboard Today’s Tasks panel to backend routes for displaying and completing daily tasks.

User Story #4 – As a user, I want my skills to be accurately described so that the practice plans match my ability.

- Finalized Supabase skill tables and confirmed questionnaire responses correctly update the stored skill level.

- Verified that skill data is reflected in the dashboard and correctly passed into the practice plan generation prompt.

- Ran end-to-end tests confirming Supabase data retrieval feeds correctly into the recommendation workflow.

User Story #13 – As a user, I want to be able to see a future practice schedule so that I have a plan of what to practice throughout the week.

- Finalize the weekly planner/calendar UI in SchedulePage.tsx and connect the completion endpoint.

- Develop logic for generating a user’s weekly practice schedule based on their progress and goals

- Design and finalize weekly planner/calendar UI component

Infrastructure

- Refined backend folder structure, separating practice-related routes into src/backend/routes/practice_plan.py.

- Created and connected initial backend endpoints for practice plan saving, loading, and task completion tracking.

- Updated src/pages/Dashboard.tsx to support dynamic content loaded from Supabase and localStorage.

- Continued maintaining Spotify authentication and automatic token refresh functionality.

- Built src/pages/PracticePlan.tsx with generate and saved plans tabs.

- Built task completion persistence using a plan_completions table in Supabase.

Incomplete Work

User Story #12 – As a user, I want to be able to see what and how to practice so that I can improve.

- Finalize backend logic to dynamically generate daily practice plans based on the user’s stored skill level.

- Complete and fully test the Today’s Practice UI component in Dashboard.tsx.

User Story #13 – As a user, I want to be able to see a future practice schedule so that I have a plan of what to practice throughout the week.

- Finalize the weekly planner/calendar UI in SchedulePage.tsx and connect the completion endpoint.

- Develop logic for generating a user’s weekly practice schedule based on their progress and goals

- Design and finalize weekly planner/calendar UI component

User Story #14 – As a user, I want to be able to center my practice around a specific song so that I can see what it will take to learn. (stretch goal)

- Create song-to-exercise mapping logic and integrate the Spotify search endpoint into the practice plan generation flow.

- Display required skill breakdown for selected songs within the practice plan UI.

Final Burnup Chart